Detailed comparison of the three budget versions (Version 1, Version 2, and Version 3) for the client based on the provided changes and cost-saving strategies:

**Version 1:**

* Total Budget: $73,500
* With highly qualified and experienced Employee and Freelances, will provide built to suit solution as per the client requirement and provide a speedy development .
* Increased scalability which will help with being competitive with w3schools.
* Most unique site which will help GeT-IT stand out.
* More options for learning with videos and other features.

**Version 2:**

* Total Budget: $51,000
* Key Changes:
  + Reduced costs in Android App Development, UI/UX Design, Graphic Design, and Content Creation by utilizing less experienced staff and freelancers.
  + Cost-cutting in UI/UX Design by using existing templates. This is cheaper however it will make the GeT-IT look more common and basic.
  + Less experienced staff can lead to mistakes that could delay the project or potentially affect the results.

**Version 3:**

* Total Budget: $58,100
* Key Changes:
  + Reduced costs by implementing predefined design ideas.
  + Limited functionality by excluding audio and video content. This would be cheaper but would make the site less interesting.
  + No legal consultation. This could lead to issues later.
  + Reduced content creation to text only.
  + Reduced travel expenses by eliminating certain trips and meetings.

Comparing the Three Versions:

| **Version** | **Total Budget** | **Key Changes** |
| --- | --- | --- |
| Version 1 | $73,500 | Full functionality, experienced staff, normal design approach, comprehensive content. |
| Version 2 | $51,000 | Cost-effective staff, reduced design costs. |
| Version 3 | $58,100 | Predefined design, limited functionality (no audio/video content), no legal aid, reduced meetings. |

In terms of cost-effectiveness, Version 2 appears to be the most economical among the three, with a significant reduction in expenses by employing less experienced staff, freelancers, and optimizing various aspects of the project. Version 3 also shows some cost savings by adopting predefined design ideas and limited content functionality.